# **Meeting Information**

| Meeting Title (Times): | Fourteenth meeting(14th) |
| --- | --- |
| Date of Meeting: | 8 Feb 2019 |
| Venue: | Home（video meeting） |
| Minutes Prepared By: | Bin Ren |

|  |
| --- |
| 1. Purpose of Meeting |
| * Report progress. * Show total login function and back-end api |

|  |  |
| --- | --- |
| 2. Attendance at Meeting | |
| **Name** | **Roles** |
| Huijuan Lu | Instructor |
| Minchao Ye | Instructor |
| Congyu Cai | Researcher/Software Developer |
| Zhangyi Shen | Researcher/Software Developer |
| Bin Ren | Researcher/Software Developer |
| Ying He | Researcher/Software Developer |

| 3. Meeting Notes, Decisions, Issues | | | |
| --- | --- | --- | --- |
| * Show the total login function * Login function need to be modified * The total login development and document need to complete | | | |
| 4. Action Items | | | |
| Action | Assigned to | Due Date | Status |
| Modify the login function and finish the total login development and documentation | Congyu Cai | 15 Feb 2019 |  |
| Modify the login function and finish the total login development and documentation | Zhangyi Shen | 15 Feb 2019 |  |
| Modify the login function and finish the total login development and documentation | Bin Ren | 15 Feb 2019 |  |
| Modify the login function and finish the total login development and documentation | Ying He | 15 Feb 2019 |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5. Next Meeting | | | | | |
| *Target Date:* | *Next week* | *Time:* | *15 Feb 2019* | *Location:* | Home(video meeting) |
| *Objectives:* | show the total registration and login function | | | | |