# **Meeting Information**

| Meeting Title (Times): | Eleventh meeting(11th) |
| --- | --- |
| Date of Meeting: | 18 Jan 2019 |
| Venue: | Home(video meeting) |
| Minutes Prepared By: | Bin Ren |

|  |
| --- |
| 1. Purpose of Meeting |
| * Report progress. * Examine the registration page design. * Examine the database connection. |

|  |  |
| --- | --- |
| 2. Attendance at Meeting | |
| **Name** | **Roles** |
| Huijuan Lu | Instructor |
| Minchao Ye | Instructor |
| Congyu Cai | Researcher/Software Developer |
| Zhangyi Shen | Researcher/Software Developer |
| Bin Ren | Researcher/Software Developer |
| Ying He | Researcher/Software Developer |

| 3. Meeting Notes, Decisions, Issues | | | |
| --- | --- | --- | --- |
| * Show our registration UI of the android app and web management system. * Show connection with database. * The UI design need to improve. | | | |
| 4. Action Items | | | |
| Action | Assigned to | Due Date | Status |
| Unit test of the registration function and improve programming. | Congyu Cai | 25 Jan 2019 |  |
| Unit test of the registration function and improve programming. | Zhangyi Shen | 25 Jan 2019 |  |
| Unit test of the registration function and improve programming. | Bin Ren | 25 Jan 2019 |  |
| Unit test of the registration function and improve programming. | Ying He | 25 Jan 2019 |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5. Next Meeting | | | | | |
| *Target Date:* | *Next week* | *Time:* | *25 Jan 2019* | *Location:* | Home(video meeting) |
| *Objectives:* | Finish the unit test and improve the registration function. | | | | |