# **Meeting Information**

| Meeting Title (Times): | Twentieth meeting (20th) |
| --- | --- |
| Date of Meeting: | 22 Mar 2019 |
| Venue: | SaiNan 304 |
| Minutes Prepared By: | Congyu Cai |

|  |
| --- |
| 1. Purpose of Meeting |
| * Check the process * Schedule the tasks to be completed next week |

|  |  |
| --- | --- |
| 2. Attendance at Meeting | |
| **Name** | **Roles** |
| Huijuan Lu | Instructor |
| Minchao Ye | Instructor |
| Congyu Cai | Researcher/Software Developer |
| Zhangyi Shen | Researcher/Software Developer |
| Ren Bin | Researcher/Software Developer |
| Ying He | Researcher/Software Developer |

| 3. Meeting Notes, Decisions, Issues | | | |
| --- | --- | --- | --- |
| * **Check the process** * We are still doing Order Status Modification And Query functions * This development has encountered some problem in front-end development . * Back-End API is important in this part * **Schedule the tasks to be completed next week** * Finish Order Evaluation | | | |
| 4. Action Items | | | |
| Action | Assigned to | Due Date | Status |
| Finishing Order Status Modification And Query | Congyu Cai | 29 Mar 2019 |  |
| Finishing Order Status Modification And Query | Zhangyi Shen | 29 Mar 2019 |  |
| Finishing Order Status Modification And Query | Bin Ren | 29 Mar 2019 |  |
| Finishing Order Display functions | Ying He | 29 Mar 2019 |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5. Next Meeting | | | | | |
| *Target Date:* | *Next week* | *Time:* | 29 Mar 2019 | *Location:* | Sainan 304 |
| *Objectives:* | Communicate with Ms.Lu and Mr.Ye about the programming | | | | |