
|  |  |  |  |
| --- | --- | --- | --- |
|  |  | AUT R&D Project 2019 |  |
| **Meeting Information** | | Meeting Minutes |  |
|  |  |
|  |  |  |  |
|  | Meeting Title (Times): | Twenty fifth meeting(25 th) |  |
|  |  |  |  |
|  | Date of Meeting: | 26 April 2019 |  |
|  |  |  |  |
|  | Venue: | Sainan 304 |  |
|  |  |  |  |
|  | Minutes Prepared By: | Bin Ren |  |
|  |  |  |  |



1. **Purpose of Meeting**
   * Project process check.
   * Program demonstration.
   * Schedule the tasks to be completed next week.




**2. Attendance at Meeting**

|  |  |
| --- | --- |
| **Name** | **Roles** |
|  |  |
| Huijuan Lu | Instructor |
|  |  |
| Minchao Ye | Instructor |
|  |  |
| Congyu Cai | Researcher/Software Developer |
|  |  |
| Zhangyi Shen | Researcher/Software Developer |
|  |  |
| Ren Bin | Researcher/Software Developer |
|  |  |
| Ying He | Researcher/Software Developer |
|  |  |

*Page !1 of !3*

AUT R&D Project 2019

Meeting Minutes



1. **Meeting Notes, Decisions, Issues**
   * **Problems exist**
   * APP

need to add successful reminder of order submission.

need to change some English translation.

need to change business logic (first take orders then delivery).

need to test two users use at the same time.

need to display order number.

* WEB

paging function is wrong.

session is not used.

orders need to be sorted in some order.

test code

In next week, team member need to complete the program and start to prepare for the final graduation presentation.

**4. Action Items**

|  |  |  |  |
| --- | --- | --- | --- |
| Action | Assigned to | Due Date | Status |
|  |  |  |  |
| Complete the app program | Congyu Cai | 8 May 2019 |  |
| and prepare for the final |  |  |  |
| graduation presentation. |  |  |  |

|  |  |  |
| --- | --- | --- |
| Complete the web program | Zhangyi | 8 May 2019 |
| and prepare for the final | Shen |  |
| graduation presentation. |  |  |

|  |  |  |
| --- | --- | --- |
| Complete the app program | Bin Ren | 8 May 2019 |
| and prepare for the final |  |  |
| graduation presentation. |  |  |

*Page !2 of !3*


AUT R&D Project 2019

Meeting Minutes



**3. Meeting Notes, Decisions, Issues**

|  |  |  |  |
| --- | --- | --- | --- |
| Complete the web program | Ying He | 8 May 2019 |  |
| and prepare for the final |  |  |  |
| graduation presentation. |  |  |  |
|  |  |  |  |



**5. Next Meeting**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| *Target Date:* | 3 May 2019 | *Time:* | 6:30 | *Location:* | Sainan 304 |
|  |  |  |  |  |  |
| *Objectives:* | Communicate with Ms.Lu and Mr.Ye about the program and final | | | | |
|  | graduation presentation. | | |  |  |
|  |  |  |  |  |  |

*Page !3 of !3*